## Slide 1: 0038210 WV Foster Care 2020
One Anthem - Medicaid New-Existing Markets Growth/01338 Pipeline-West Virginia Foster Care RFP
Kickoff meeting
Greg Smith
08/21/2019

## Slide 2: Agenda
Introductions
Core Team Participants
Meeting Objectives
Scope Finalization
BRD Elicitation

## Slide 3: Introductions
Please state your name and the area you will be representing during this Initiation.

## Slide 4: Core Team Participants
Role | Name | Responsibilities
Initiative Owner / Project Sponsor | Tadd Haynes | (Business) Overall responsibility for defining initiative objectives/benefits and day-to-day sponsorship of the initiative, actively participating in decision making and escalation processes.
IT Initiative Delivery Owner | Robert Schweers | (IT) Accountable for the delivery of the solution knowing that it may involve coordination with other IT Leadership, if necessary.
Initiation Manager | Greg Smith | (IT) Coordinates all Initiation phase activities & deliverables.
Initiation Analyst | Andrea Hartman | (IT) Documents & refines the initial high level business requirements/epics and capabilities.
Delivery Manager (IT PM) |  | (IT) Overall responsibility for managing technical component of the project execution.
Business PM | Mikenna Watterson | (Business) Overall responsibility for managing the initiative and coordinates any business process changes required to implement the project.
Enterprise Architect | Diane Morey | (IT) Assists Lead Solution Architect by ensuring enterprise architecture standards are considered in Solution Design.
Lead Solution Architect |  | (IT) Documents a high level conceptual solution, identifying systems impacted, based on the high level requirements captured. Will work with other technical SMEs to create this vision.
Planning Lead |  | (Business) Supports the business in terms of planning and execution issues.
Execution Lead | Roman Goldshteyn | (Business) Overall responsibility for initiative execution. The Delivery Manager generally rolls up to the Execution Lead. Escalation point for delivery issues.
Business Account Manager / Portfolio Support | Justin Ramsey | (Business) Primary Portfolio Support assigned to each initiative to represent the interests of the Initiative Owner during the end-to-end project lifecycle. Assists business SME coordination, funding decisions, and project support.
Other Key Participants |  | Additional key participants that are supporting the Initiative.
*IMs, please bold those attending today’s call.

## Slide 5: Scope Finalization
Initiative Introduction
Scope Boundaries
Requested Initiative Dates
Risks / Known Issues
Dependencies / Constraints

## Slide 6: Initiative Introduction
West Virginia’s foster care population has continued to increase over the past several years due to the opioid epidemic facing the state, with 85% of cases involving substance abuse. There is a significant need to better help those families in crisis and reduce the number of children removed from their home. For those that have already been subjected to this event, the Department must implement a strategy to help better coordinate the care of those members and make sure they are receiving all of the necessary services available, in hopes that reunification may occur. DHHR is looking to transition the WV Foster Care and Adoption Assistance population into a managed care or managed care-like environment.
This project will be split into 3 parts
  SNS (Socially Necessary Services) – build standalone application with minimal connectivity
  Youth RAP– Health Passport (single sign-on) – allow users to see children based on their association
  Foundational – Integration into other Anthem systems

## Slide 7: Scope Boundaries
Category | In Scope | Out of Scope
Markets / Regions / LOB / Buisness Segments | WV Only Medicaid Only | All other states Commercial FEP Medicare, MMP WV Chip Implementation
Size | We received a single-source RFP in July 2019 with an award date of September 2019. This is a new population for UniCare, so it would be an incremental growth of ~11-18k new members, ~$85M topline. The State will likely model the Foster Care program around the GA Families 360 model, to include only Medicaid funding, no braided funding. DHHR is planning for MCOs to cover SNS (socially necessary services). The RFP is expected to be open to all bidders, including new entrants. | 
Current Scope for this Initiation | We will focus on the first part of this project during this first round of Initiation which is the Socially Necessary Services (SNS) What are Socially Necessary Services? Interventions that are necessary to improve and preserve family relationships, tenure in the community and integrity of the family or social system. SNS promote safety, permanency, and well-being and work in conjunction with concrete services such as mental health, drug treatment, etc., to improve the functioning of the adults in the home and therefore the life of a child. We must build standalone application with minimal connectivity LCT (Living Complete Technologies) build and links to FACTS/IES/WV BMS/UniCare Hook to membership (LCT will need to get this information) Hook to provider Will need to go through Anthem’s portal Those in SNS can be Those enrolled in Foster Care Those not enrolled in our foster care SNS Providers will be in our overall data management process? The state will give us a list of providers (parents, hotels, etc). We will load as atypical providers and load into ODW. - no claims or billing needed for these | 
*IMs, refer to the CWI to confirm the In Scope items. Move remaining items to Out of Scope column.

## Slide 8: Scope Boundaries
Category | In Scope | Out of Scope
Overall project scope | Vendor Management – Regional Child Welfare Organizations/SkyGen Enrollment file extracts E2E Testing Coordination of services/care Case Management/Intensive Care Management ACMP/WV HIN/CareCompass testing WGS Case/Group structure changes – new MBU/new group (product) New ID Cards? Provider Network Adequacy Regulatory Reporting WGS Claims, not FACETS Ensure new MBU is included in any non-foster care specific reports Socially Necessary Services LCT build and links to FACTS/IES/WV BMS/UniCare Utilization Management Coordination with educational systems Quality monitoring of EPSDT testing Coordination with Child Protective Services Crisis response Establish relationship with Judicial system Collaboration with State pharmacy program/State Case Workers Process support and reporting around patient-centered medical homes (Tara Fike leads Health Homes in WV) Discharge planning coordination and collaboration Member outreach and education Provider outreach and education Benefits/SNS billing/care coordination Member communications | 
*IMs, refer to the CWI to confirm the In Scope items. Move remaining items to Out of Scope column.

## Slide 9: Scope Boundaries
Category | In Scope | Out of Scope
Overall project scope | Contracting Contracts with all currently enrolled providers under the State’s fee-for-service (FFS) Medicaid program and those providers contracted with the Bureau for Children and Families (BCF) for social services Provider Incentives HEDIS measures Member portal access to medical records/appeals/HIN, etc Provider portal accecss to medical records/appeals/HIN, etc Incorporating SDoH into care plans Collaboration with Bureau of Public Health – WV Home Visitation Program Engagement with community-based child welfare organizations Development and Reporting of Provider Profile Report Cards Human Capital – HR/L&D/TA Key Staff hiring required Look to workforce management/staffing ratios for all areas to account for new population VASs NEMT Telehealth, telemonitoring Possible vendor procurement | 
*IMs, refer to the CWI to confirm the In Scope items. Move remaining items to Out of Scope column.

## Slide 11: WV Socially Necessary Service Solution

## Slide 12: Requested Initiative Dates
Initiation Readiness Review Kickoff Meeting
MM/DD/YYYY
Targeted Deployment Date(s)*
12/31/2019,
04/01/2020
Targeted Readiness Date*
01/01/2020,
04/01/2020
Targeted Finish Date*
(including Warranty)
05/01/2020
*Targeted Dates are subject to change.

## Slide 13: Risks / Known Issues
Risks (Something that may happen)
Telemedicine offering – If Live Health Online (LHO) is not a viable solution, there are currently no other vendors in WV to replace the service
Staffing requirements – Will key personnel positions be credentialed (if necessary), hired, and trained by 1/1?
Contracts required with all currently enrollment FFS providers and BCF providers
Benefits configuration – first Foster Care Implementation on WGS
Expedited timeline (September Award with 1/1 Go-Live)
Known Issues (Something that has happened)

## Slide 14: Critical Assumptions
Same membership as the WV foster care program
No claims to pay for SNS
No outbound payment of any kind
Anthem will not get paid separately for SNS, it is just another service in the foster care program
Anthem will handle grievance and appeals on SNS, just like any other service
Needs to feeding data to Hiebus to be displayed on Member360 and Patient 360 in the LPR (longitudinal patient record) for viewing. Once in Hiebus it is also accessible to the nurses via CareCompass
Delivery time frame, needs to be in place by 1/1/2019
Service providers are atypical providers
Provider network is owned (contracted and credentialed) by the state and fed to Anthem
Highlights the global directional expectations/assumptions for the initiative and/or as it relates to other initiatives; does not capture all of the assumptions for the initiative (see BRD).

## Slide 15: Dependencies / Constraints
Dependencies (Limitations under which this initiative must be conducted)
Constraints (Initiatives, events or decisions our initiative is dependent on)

## Slide 16: Appendix
Why Use Initiation Facilitation?
Initiation Deliverables Support Execution
Initiation Services Overview
Agile Requirements Overview

## Slide 17: Why Use Initiation Facilitation?
Facilitation
Initiation
  Leverage a defined and repeatable process to startup complex Initiatives. Promote a successful Execution by developing a shared understanding of the new work and engaging all impacted areas.
Designed to launch successful initiatives
Launch Complex initiatives that impact many delivery teams across Anthem.
Ensure there is a clear shared vision of what execution will look like from a business and technical perspective.
Make sure that the areas essential to delivering the work are identified and engaged for delivery.
Ensure standard practices are in place
Help the Initiatives flow from Wave to Central Work Intake to the IT Teams executing the work.
Set up standard artifacts and repositories such as APM and JIRA.
Our standardized deliverables, such as Capabilities/Epics and Solution Architecture Documents, can be utilized by Agile & traditional teams.

## Slide 18: Initiation Deliverables Support Execution
Initiation
Execution Delivery
Shared Understanding of Scope
Initiative Backlog with starting EPICs / Capabilities
Solution Design establishing technical approach
Impacted Areas engaged to begin execution
Detailed Requirements (EPICs/User Stories) based on enhancing High Level Capabilities/Epics
Detailed Design enhancing the initial High Level design
Product Backlog
Execution/Delivery Estimation
Construction & Testing
Sprints
Deployment / Implementation
Sprint Deliverables
Warranty / Closeout
“Initiative Starter Kit”
  Execution builds upon the deliverables from Initiation utilizing a full team and day-to-day project management to accelerate the work further.
  Initiation ensures foundational analysis is complete, and Owners/Sponsors have a shared vision for successful execution.
Executive Approval to “Go”

## Slide 19: Initiation Service Options
Deliverables
Identify Core Team Participants
Get to Execution Plan
Define Targeted Milestones
Refined Scope and High-Level BRD (Capabilities / EPICs) in the Initiation BRD Template
Finalized Scope and High-Level BRD (Capabilities / EPICs)
Distribute to HLBR Survey Respondents
Identified Systems List and Solution Context Diagram
Confirmed List of Impacted Areas and Resource Managers
New T-Shirt ROM by exception only
Execution Gate Approval
IT DM Transition
Initial JIRA Upload
Execution
End Initiation
Executive Summary and Transition
REQUEST “GO” APPROVAL AND TRANSITION
6
IT Engagement
Impacted Area Engagement
IDENTIFY AND VALIDATE LIST OF IMPACTED AREAS
5
Solutioning
Solution
Workshop
BUILD CONCEPTUAL HIGH-LEVEL SOLUTION DESIGN
4
Requirements Validation
REVIEW AND VERIFY HIGH-LEVEL REQUIREMENTS
3
Requirements Elicitation
ELICIT AND / OR REFINE HIGH-LEVEL REQUIREMENTS
2
Start Initiation
Initiation Readiness Review
Kickoff
OVERVIEW AND DETERMINE THE “GET-TO-EXECUTION” PLAN
1
CWI Intake / Triage
Requirements
IT Estimation
IT Engagement
What’s changing?
Today’s Call

## Slide 20: Agile Requirements
During Initiation, high level business requirements will be captured as “Jira Epics”, also known as Features, within the Scaled Agile Framework (i.e. SAFe). An Epic is simply a “big user story.” It is usually broad in scope and short on details. During Release Planning, which occurs after Initiation when the full team is engaged, Epics are commonly split into multiple, smaller User Stories.
A User Story is used to express requirements that focuses on what a user of a product would like to achieve. Although documenting and refining Epics, or Features, will be the primary focus during Initiation, User Stories may also be identified. Key characteristics of a user story include:
  They are not detailed requirements specifications (something a system shall do) but are rather negotiable expressions of intent. The User Story does not define the "How".
  They are short and easy to read, understandable to developers, testers, stakeholders, and users. In other words, they are written in plain language without Anthem jargon so that they can be understood by everyone.
  They include the business value.

## Slide 21: Agile Requirements (continued)
Epics and User Stories are written in the same format or voice: As a <who>, I want to <what> so that <why>.
  Example Epic: As a member <who>, I want to log into the Consumer Portal <what>, so that I can view my health insurance related information <why>.
  This Epic can be broken down into smaller User Stories:
    As a member, I want to set my own password so that it is easy to remember.
    As a member, I want to be able to re-enter my password when I mis-key it so that I can still log into the Consumer Portal.
Note that if requirements are delivered in a traditional waterfall format and need no further development, they will not be converted to Epics and User Stories during Initiation. It is recommended that new requirements are written in the user story voice.
For more information and training, see the Agile COE Microsite @ https://share.antheminc.com/sites/AgileAnthemCOE/assets/training.htm